# Curative Intelligence Agent – Final Push to Production

- Business Owner vs Influencer Differentiation + DB Updates

Goal: Separate user types and integrate into content workflow.

Tasks:

- Update Prisma schema:

  - Add UserType field (BusinessOwner | Influencer) to User.

  - Ensure future tables (ContentPlan, Post, Analytics) link to user type.

- Create distinct onboarding flows for each user type:

  - Different prompts, initial content suggestions, and platform recommendations.

- Update content generation logic to handle type-specific AI prompts (/features/content-generation + /services/openai).

- Frontend adjustments: Conditional UI for user type during signup/onboarding.

Deliverables:

- Prisma schema updated.

- Onboarding flows functional for both user types.

- AI prompts differentiated.

- Content Scheduling & Database Models

Goal: Build backend structure for scheduling and storing content metadata.

Tasks:

- Create Prisma tables:

  - ContentPlan (userId, filename, caption, platform, scheduledTime, status)

  - Post (contentId, postTime, platform, status)

  - Analytics (postId, metrics JSON, retrievedAt)

- Implement filename auto-generation when creating a content plan.

- Add APIs for:

  - Creating a content plan

  - Updating scheduled time

  - Linking uploaded files

Deliverables:

- Fully functional backend models and API routes for scheduling.

- ContentPlan creation & metadata storage working.

- File Upload Integration

Goal: Enable users to upload content and trigger automation.

Tasks:

- Integrate Google Drive API or S3 (if preferred) for storing uploaded content.

- Map uploaded files to ContentPlan.filename.

- Implement file validation and error handling.

- Trigger n8n workflow (webhook) once the file is successfully uploaded.

Deliverables:

- Content upload service connected to DB.

- n8n workflow receives trigger on upload.

- n8n Automation Workflow

Goal: Build automation for posting and analytics.

Tasks:

- Create n8n workflows:

  - Watch Google Drive folder → fetch new files.

  - Validate filename → fetch metadata from DB.

  - Schedule posts → Post to social platforms via API.

  - Fetch analytics → Push results to DB.

- Connect n8n to backend:

  - Webhook endpoints for triggers.

  - Store per-user API tokens for social platforms.

- Test full flow with sample content and platforms.

Deliverables:

- Fully automated backend workflow invisible to users.

- Analytics updates successfully reflected in DB.

- Subscription & Payment Gateway

Goal: Restrict features to paying users and enable monetisation.

Tasks:

- Integrate Yoco/PayStack for subscription plans.

- Update Prisma:

  - Subscription table (plan type, status, start/end date)

- Feature gating:

  - Free users can see suggestions but cannot schedule or post automatically.

  - Paid users can schedule, upload, and view analytics.

- Handle webhook events from payment provider → update subscription status.

Deliverables:

- Payment system fully functional.

- Feature gating working on dashboard and APIs.

- Analytics Dashboard & Optimisation

Goal: Visualise post performance and provide actionable insights.

Tasks:

- Frontend dashboard for analytics (charts, tables, engagement metrics).

- Backend APIs to fetch post metrics.

- AI suggestions for optimisation:

  - Best posting times.

  - Recommended content adjustments.

Deliverables:

- Analytics dashboard for users.

- Optimisation insights visible per post.

- Testing, QA, and Deployment

Goal: Ensure stability and prepare for production.

Tasks:

- Unit tests for APIs, Prisma models, content plan logic.

- Integration tests for upload → n8n → analytics workflow.

- E2E tests for full user flow:

  - Onboarding → content plan → upload → auto-post → analytics.

- Deployment:

  - Containerize app + n8n workflows.

  - Secure environment variables.

  - Set up CI/CD.

- Performance testing and minor UI/UX fixes.

Deliverables:

- Tested, production-ready system.

- Full workflow verified.